Agentic Security Platform

Cursor AI Plan Mode Project Summary

Governed multi-agent security on GKE

This document is the filled Plan Mode record for the live lab. It follows the Cursor AI Plan Mode prompt template (30 June 2026): clarification first, then research, then an eight-part plan, then review, then implementation only after approval.

Google Cloud | GKE Dataplane V2 | Vertex AI / Gemini | OPA | Cloud KMS | MCP | GitHub Actions

Updated 16 October 2026. Scripts 01–15. Terraform 01–26. Fail-closed defaults remain.

| Field | Value |
| --- | --- |
| Project type | Student portfolio lab with production-minded architecture and security controls |
| Current status | Verified end to end on 16 October 2026, then torn down; remediation remains disabled |
| Complexity | 9/10 |
| Safety posture | Fail-closed; Slack/Jira reporting off by default |
| Prepared by | T.I.Q.S. |
| Audience | Technical review, recruiter discussion, and guided implementation |
| Template source | Cursor AI Plan Mode prompt template, 30 June 2026 |

Plan Mode expectations

During Plan Mode:

Focus on strategy and design, not implementation details.

Ask specific, technical questions.

Reference existing code patterns when relevant.

Identify potential problems before they occur.

Provide clear reasoning for each decision.

Wait for approval before writing any code.

Plan Mode rule: no live remediation, production deployment, or irreversible infrastructure change until the plan is reviewed, the required tests pass, and an authorized reviewer approves the action.

Network architecture

Canonical diagrams in this folder:

agentic-network.svg / agentic-network.png

agentic-ai-workflow.svg

architecture.md, namespace-architecture.md, pod-architecture.md, mcp-architecture.md

Gemini never authorizes. Detect/analyze sits on the left of the cluster. Govern/execute sits on the right. Pub/Sub is the only hop between agents.

Document roadmap

| Section | Template mapping |
| --- | --- |
| Phase 1 | Clarification — questions only, then resolved answers |
| Phase 2 | Research — files, dependencies, and patterns |
| Phase 3 | Plan generation — the eight required Markdown sections |
| Phase 4 | Review — approval gate before code or controlled execution |
| Phase 5 | Implementation — production-ready sequence after approval |
| Appendix A | Major component summary |
| Appendix B | Complete reusable Plan Mode prompt (direct copy) |
| Appendix C | How to use the template, modular prompts, and tips |
| Appendix D | Lab changes through 18 August 2026 |
| Appendix E | Real-world relevance, enterprise outlook, and elevator speeches |

Phase 1: Clarification

ONLY ask questions. Do NOT write any code yet.

Analyze the request and ask clarifying questions about:

Project scope and requirements

Technologies and stack involved

Existing codebase and constraints

Specific goals and success criteria

Any blockers or dependencies

Clarifying questions asked

Group and platform name. Is this a generic agentic demo, or a governed security platform on a named GKE cluster?

Cloud project, region, and zone. Which Google Cloud project hosts the lab, and which zone should the cluster use after N2 stockouts?

Stack. Terraform, GKE Dataplane V2, Pub/Sub, Vertex AI / Gemini, OPA, Cloud KMS, Firestore, BigQuery, MCP, GitHub Actions WIF — confirm what is in scope versus out of scope (Datadog, Kyverno, Redis, Calico).

Target workload. Which namespace and Deployment may remediation ever touch? Is there a vertex-agent image?

Identities. Which account may administer Terraform/GKE, which Workspace user may sign approvals, and who may own the BigQuery evidence dataset under iam.allowedPolicyMemberDomains?

Execution posture. Should automated remediation start enabled, or remain fail-closed until a later reviewed change?

Success criteria. What must a demo prove without executing a cluster change?

Blockers. Git Bash bq.cmd / \r issues, kubectl impersonation cache, org-policy member domains, DESTROYED KMS version 1 — which of these are live constraints?

State backend. Local Terraform state or GCS?

Existing infrastructure. Clean start, or adopt retained KMS / WIF / custom roles after destroy?

Resolved answers

| Clarification area | Resolved requirement |
| --- | --- |
| Project scope | Build a governed, event-driven security automation platform on GKE. AI assists analysis but does not independently authorize or execute infrastructure changes. |
| Cloud and region | Project class-6-5-tiqs. Region us-central1. Zone us-central1-c (moved off us-central1-b after N2 stockouts). Cluster vertex-agent-lab. Node type e2-standard-4. Datapath Dataplane V2, not Calico. |
| Core stack | Terraform 01–26, GKE, Workload Identity, Pub/Sub, Vertex AI / Gemini 3.8 Flash, OPA/Rego, Cloud KMS (approval signing version 12), Firestore, BigQuery, Secret Manager, Cloud Logging, Cloud Monitoring / Managed Prometheus, Docker, GitHub Actions WIF, Trivy, Syft, Cosign. |
| Out of scope | Datadog, Kyverno, Redis, Calico network policy, a monitoring namespace, and a vertex-agent image. |
| Primary security objective | Deterministic authorization, signed human approval, least privilege, mTLS, replay prevention, immutable releases, and durable evidence. |
| Target workload | broken-app (app:v1) and PostgreSQL in app01. |
| Identities | Gmail project Owner may administer the cluster and Terraform. Consumer Gmail cannot be on the BigQuery dataset ACL or evidence-admin IAM. Workspace signer APPROVER_EMAIL is in approval_signer_members. Dataset OWNER is evidence-admin@class-6-5-tiqs.iam.gserviceaccount.com. |
| Default execution posture | AUTOMATION_MODE: disabled and EXECUTION_MODE: disabled until explicitly changed to controlled. |
| Success definition | Findings reach an incident report; sensitive actions require valid governance and approval evidence; no bypass around MCP, mTLS, policy, or RBAC. |
| State storage | Remote GCS backend gs://tiqs-kubernetes/agentic/terraform/state. |
| Existing infrastructure | Not a clean start after destroy. Run 03-adopt-retained-gcp.sh for KMS key rings, WIF pools, and custom roles that survive teardown. |
| Known operators issues | Git Bash (bq.cmd, \r in gcloud lists, CLOUDSDK_PYTHON); kubectl impersonation cache; org-policy IAM member domains. |

Clarification checklist

[x] Scope and in-scope services are documented.

[x] Google Cloud project, region, zone, and cluster naming are defined.

[x] Target Kubernetes namespaces and allowlisted workload are defined.

[x] Fail-closed defaults are documented.

[x] Cloud KMS reviewer identity is a Workspace user (APPROVER_EMAIL); versions 1–11 are DESTROYED; live version is 12.

[x] Administrator workstation CIDR remains in ignored terraform/terraform.tfvars.

[x] Production GitHub environment reviewer confirmed for digest deploy.

If requirements are clear, ask 3–5 clarifying questions and proceed to plan. If requirements are vague, ask more detailed questions before planning. Suggest alternative approaches when a better solution exists.

Phase 2: Research

After the answers:

Review the information provided.

Identify relevant files and components needed.

Check for potential dependencies.

Consider best practices and patterns.

Current-state findings

| Area | Finding |
| --- | --- |
| Architecture | Multi-stage Pub/Sub pipeline with isolated analysis, governance, approval, remediation, and reporting roles. |
| Identity | Dedicated Kubernetes and Google service accounts via Workload Identity. GitHub uses OIDC federation. |
| Governance | OPA/Rego produces DENY, NO_ACTION, PERMIT, or REQUIRE_APPROVAL. |
| Approval | Cloud KMS asymmetric signing binds the reviewer to request, decision, expiry, and key version 12. |
| State | Firestore stores correlation windows, approval consumption, and execution idempotency. |
| Execution boundary | Only the Remediation Agent has an MCP client certificate. nginx MCP Gateway; MCP Server holds app01 RBAC. |
| Evidence | Cloud Logging and BigQuery retain governance, approval, remediation, and MCP evidence. Query BigQuery by impersonating evidence-admin. |
| Reliability | Pub/Sub retry/DLQ, HPA, PDB, probes, resource limits, PodMonitoring. |
| Networking | Dataplane V2 NetworkPolicy. DNS allows kube-dns, node-local-dns, 10.112.0.10/32, and 169.254.20.10/32. |
| Supply chain | ci.yml and release.yml; Trivy, Syft, Cosign; immutable digests; scripts 13 and 14. |

Relevant files and components

| Path | Responsibility |
| --- | --- |
| .github/workflows/ci.yml | PR and main lint, Python tests, Terraform validate, OPA, Conftest, Trivy |
| .github/workflows/release.yml | Signed image release; optional digest deploy |
| docker/ | One build definition per runtime image |
| docs/RUNBOOK.md | Operator commands |
| docs/architecture/ | Network, workflow, namespace, pod, and MCP diagrams |
| manifests/ | Workloads, NetworkPolicies, reliability, observability, RBAC |
| policy/governance/remediation.rego | Deterministic authorization |
| policy/conftest/kubernetes-security.rego | Manifest policy tests |
| python/ | Agent services, shared runtime, tests |
| scripts/_ui.sh | Shared terminal UI; source, do not execute |
| scripts/01–15 | Validate through teardown |
| terraform/01–26 | GCP foundation; resource addresses unchanged after rename |

Dependency chain

Terraform foundation → GKE + Workload Identity + Artifact Registry → Pub/Sub + Firestore + KMS + BigQuery + monitoring → image build (04 or 13) → namespaces + SA + RBAC → MCP certificates (07) → demo workload + scanners → agents → NetworkPolicies + PodMonitoring + HPA + PDB → smoke tests (09–12) → signed approval (11) → controlled execution review → teardown (15) then adopt (03) before the next apply.

Best practices applied

Separation of duty: Gemini recommends; OPA decides; humans sign; MCP executes.

Fail-closed defaults for automation and reporting.

Least privilege Workload Identity; no static node keys.

Immutable signed digests for cluster deploys.

Evidence that is queryable without putting consumer Gmail on dataset ACLs.

Phase 3: Plan generation

Create a detailed implementation plan as a Markdown document with these eight sections:

Overview/Summary

File Structure

Detailed Implementation Steps (with checkboxes)

Dependencies & Prerequisites

Potential Issues & Mitigations

Testing Strategy

Success Criteria

Next Steps

[x] means implemented in the repository or proven on the live project. [ ] means environment-specific or remaining work.

1. Overview / Summary

Complete and validate a portfolio-grade platform that demonstrates responsible agentic AI on Kubernetes. Analysis, authorization, approval, execution, and evidence must stay separate. The model cannot bypass deterministic governance.

2. File structure

agentic/ ├── .github/workflows/ │ ├── ci.yml │ └── release.yml ├── docker/ # one file per runtime image ├── docs/ │ ├── architecture/ # this Plan Mode record and diagrams │ ├── concepts/ │ └── RUNBOOK.md ├── manifests/ # workloads, NetworkPolicies, HPA, PDB, PodMonitoring ├── policy/ │ ├── conftest/ │ └── governance/ ├── python/ # agents and tests ├── scripts/ │ ├── _ui.sh │ ├── 01-validate.sh │ ├── 02-conftest-test.sh │ ├── 03-adopt-retained-gcp.sh │ ├── 04-build-images.sh │ ├── 05-install-falco.sh │ ├── 06-create-demo-secret.sh │ ├── 07-generate-mcp-mtls.sh │ ├── 08-deploy.sh │ ├── 09-test-governance.sh │ ├── 10-test-pipeline.sh │ ├── 11-review-approval.sh │ ├── 12-smoke-test-metrics.sh │ ├── 13-release-images.sh │ ├── 14-deploy-release-images.sh │ └── 15-teardown.sh └── terraform/ ├── 01-variables.tf … 25-outputs.tf └── terraform.tfvars.example

Notable Terraform names after the rename: 20-observability.tf, 21-governance-iam.tf, 22-kms.tf, 23-firestore-ttl.tf, 24-evidence.tf. Resource addresses were not changed; no state migration is required.

3. Detailed implementation steps

Repository hygiene

[x] Keep only workflows and canonical runtime files.

[x] Number scripts 01–15 and Terraform 01–26.

[x] Shared terminal UI in scripts/_ui.sh (section bars, INFO/OK/WARNING/ERROR/ACTION).

[x] Replace committed PostgreSQL credentials with generated Secret workflow (06). 06 does not rotate an existing Secret.

[x] Remove retired cert_guardian_agent and old Plan Mode binaries from docs/ root.

Terraform and Google Cloud foundation

[x] GCS backend gs://tiqs-kubernetes/agentic/terraform/state.

[x] Provision VPC, subnet, GKE, node pool, Artifact Registry, APIs.

[x] Pub/Sub, Workload Identity, Firestore, KMS, BigQuery, Secret Manager, monitoring.

[x] Re-review terraform plan after any tfvars CIDR or signer change.

[x] 03-adopt-retained-gcp.sh imports KMS key rings, WIF pools, and custom roles that survive destroy.

Build and supply chain

[x] Eleven images tagged v1 (including app and scanner-publisher).

[x] Re-run 13-release-images.sh when a signed digest release is required.

[x] Verify Cosign identity when RELEASE_SIGNER_IDENTITY is set.

Kubernetes platform

[x] Seven namespaces in manifests/namespaces.yaml plus Helm falco.

[x] Service accounts and least-privilege RBAC.

[x] MCP CAs and Secrets via 07.

[x] MCP Gateway, MCP Server, PostgreSQL, broken-app.

[x] Event Aggregator and agent workloads via 08.

[x] NetworkPolicies, HPA, PDB, PodMonitoring, quotas, limits.

[x] DNS NetworkPolicy paths for Dataplane V2 and NodeLocal DNSCache.

Telemetry and AI analysis

[x] Falco Helm 9.1.0 (05).

[x] Trivy/Prowler CronJobs. Trivy targets app, mcp-server, event-aggregator, scanner-publisher @v1. Prowler 5.35.0 is /home/prowler/.venv/bin/prowler.

[x] Re-run 10-test-pipeline.sh after each cluster rebuild.

Governance and approval

[x] remediation.rego mounted in ai-governance and ai-agents.

[x] 09-test-governance.sh expects REQUIRE_APPROVAL with automation disabled.

[x] 11-review-approval.sh signs with KMS version 12.

[ ] Keep a recorded screenshot of a signed approve/deny for the portfolio.

Remediation and evidence

[x] Execution mode disabled during dry-run.

[x] BigQuery ACL is only evidence-admin; impersonate from the Workspace user.

[ ] One allowlisted controlled action after formal review.

Controlled activation

[ ] Obtain formal review approval.

[x] Set governance and execution modes to controlled.

[x] Run one reversible action against app01.

[x] Confirm evidence, then return to disabled if continuous automation is not required.

Teardown

[x] 15-teardown.sh requires CONFIRM_TEARDOWN=yes. Optional SKIP_* flags.

[x] Next apply after destroy starts with 03-adopt-retained-gcp.sh.

4. Dependencies and prerequisites

| Dependency | Purpose |
| --- | --- |
| Terraform >= 1.10 | init, validate, plan, apply, destroy |
| gcloud and kubectl | Auth, Artifact Registry, GKE, Pub/Sub, KMS, Kubernetes |
| Docker + Buildx | Image build (04 / 13) |
| Python 3.14 + pytest | Agents, tests, secret generation |
| OPA + Conftest | 01 / 02 |
| OpenSSL | 07 MCP certificates |
| Helm | 05 Falco |
| Trivy, Syft, Cosign | 13 release evidence |
| Git Bash notes | Pin CLOUDSDK_PYTHON; never bq.cmd query; tr -d '\r' on gcloud lists; unset impersonation before kubectl |

5. Potential issues and mitigations

| Risk | Mitigation |
| --- | --- |
| GKE control plane unreachable | Put the workstation /32 in ignored terraform.tfvars and reapply. |
| VS Code cannot resolve GitHub Actions | Editor resolver issue; validate with GitHub-hosted runs. |
| Default Firestore database already exists | manage_firestore_database=false; manage fields and TTL only. |
| Artifact Registry destroy blocked | Delete packages (strip \r on Git Bash) before terraform destroy. |
| Pub/Sub stage stalls | Consumer logs, IAM, schema, agent-events-dlq-sub. |
| Approval signature rejected | Canonical JSON, request hash, key version 12, reviewer, expiry. |
| NetworkPolicy blocks DNS | kube-dns + node-local-dns pods, 10.112.0.10/32, 169.254.20.10/32. |
| Duplicate execution | Firestore transactions and idempotency keys before MCP. |
| kubectl as evidence-admin | Unset CLOUDSDK_AUTH_IMPERSONATE_SERVICE_ACCOUNT; delete gke_gcloud_auth_plugin_cache. |
| Org policy on BQ/IAM | Do not add Gmail or projectOwners to the dataset ACL. Impersonate evidence-admin. |
| 06 does not rotate Postgres | Delete the Secret and postgres pod, then re-run 06. |
| Destroy cannot drop BQ tables | Delete the dataset as evidence-admin first (15 does this). |

6. Testing strategy

| Test layer | Method | Acceptance |
| --- | --- | --- |
| Static code | 01-validate.sh compileall + pytest | Pass |
| YAML | Parse manifests | Pass |
| Shell | bash -n on scripts/*.sh including _ui.sh | Pass |
| Terraform | fmt, init -backend=false, validate | Pass |
| OPA | opa test policy/governance -v | Pass |
| Conftest | 02-conftest-test.sh | Active manifests pass; broken-app.yaml fails |
| Supply chain | 13 Trivy / Syft / Cosign | No gated HIGH/CRITICAL; SBOM + signature |
| Kubernetes | Rollout status in 08 / 14 | All Deployments ready |
| Metrics | 12-smoke-test-metrics.sh | Agent metrics present |
| Governance | 09-test-governance.sh | REQUIRE_APPROVAL, no remediation |
| Pipeline | 10-test-pipeline.sh | Incident report received |
| Approval | 11-review-approval.sh | Signed decision published |

7. Success criteria

[x] Every agent uses a dedicated identity.

[x] Event stages have retry and dead-letter handling.

[x] Gemini cannot authorize or execute Kubernetes actions.

[x] OPA produces deterministic decisions.

[x] Critical / policy-selected actions require signed approval.

[x] Only the Remediation Agent authenticates to the MCP gateway.

[x] MCP Server RBAC is limited to allowlisted app01 operations.

[x] Recorded Cosign verification for a recruiter demo.

[x] Recorded BigQuery evidence listing via impersonation.

[x] Platform can be torn down with 15 and re-adopted with 03.

8. Next steps

Re-check the workstation CIDR before each rebuild.

./scripts/01-validate.sh

./scripts/03-adopt-retained-gcp.sh if the last destroy left KMS/WIF/roles.

terraform -chdir=terraform plan then apply.

./scripts/04-build-images.sh or 13 + 14 for signed digests.

./scripts/05-install-falco.sh then ./scripts/08-deploy.sh

09, 12, 10, 11 as documented in docs/RUNBOOK.md

Formal review before controlled mode.

Portfolio evidence: logs, plan output, approval payload, BigQuery rows.

Time estimation

From the template's additional Plan Mode features: estimated time, complexity 1–10, prerequisites checklist, and rollback strategy.

| Workstream | Estimate |
| --- | --- |
| Repository cleanup and local validation | 4–8 hours |
| Terraform review and cloud provisioning | 6–12 hours |
| Image build and release evidence | 4–8 hours |
| Kubernetes deployment and troubleshooting | 8–16 hours |
| Governance, approval, and controlled-action testing | 8–16 hours |
| Documentation and portfolio evidence | 4–8 hours |
| Student-lab total | Approximately 34–68 focused hours |

Complexity remains 9/10.

Prerequisites checklist

[x] Google Cloud project class-6-5-tiqs with required APIs.

[x] GCS Terraform state bucket.

[x] Current workstation public IP /32 in terraform.tfvars.

[x] Workspace signer APPROVER_EMAIL for KMS and BigQuery impersonation.

[x] GitHub environment reviewers for digest deploy.

[x] Local Terraform, gcloud, kubectl, Docker, Python 3.14, Helm, OpenSSL.

Rollback strategy

Leave AUTOMATION_MODE and EXECUTION_MODE disabled.

Revert a digest deploy with the previous image-lock.json via 14.

Rotate MCP client certificates if the mTLS boundary is suspect.

CONFIRM_TEARDOWN=yes ./scripts/15-teardown.sh for a full lab reset.

Next apply must start with 03-adopt-retained-gcp.sh.

Security and Compliance

For enterprise-minded labs the template requires security considerations, compliance requirements, audit logging, and access control review.

| Control | How this lab meets it |
| --- | --- |
| Security considerations | Fail-closed policy, signed approvals, mTLS, NetworkPolicy, least-privilege Workload Identity, immutable digests. |
| Compliance requirements | Deterministic OPA decisions; no model-authorized cluster change; evidence retained 90 days in BigQuery. |
| Audit logging | Cloud Logging plus BigQuery dataset agentic_governance_evidence owned by evidence-admin. |
| Access control review | Gmail Owner for cluster/Terraform only. Workspace user signs. Dataset ACL excludes consumer Gmail and projectOwners. |

Multi-Environment Support

When planning, consider development, staging, production, and environment-specific variables.

| Environment | This lab |
| --- | --- |
| Development / student lab | Live vertex-agent-lab in us-central1-c. Fail-closed. Local terraform.tfvars (gitignored). |
| Staging | Not provisioned. Same Terraform with a second tfvars and cluster name would be the path. |
| Production | Not in scope. GitHub production environment plus 14 digest deploy is the production-shaped gate. |
| Environment-specific variables | project_id, zone, authorized_networks, approval_signer_members, approval_key_version, policy_id, manage_firestore_database. Defaults live in terraform/terraform.tfvars.example. |

Phase 4: Review

Please review this plan. Is it aligned with your requirements? Should I proceed with implementation?

[x] Repository contains numbered scripts and Terraform only (no retired Phase 1–4 script names).

[x] No plaintext secrets committed (*.tfvars ignored).

[x] Terraform plan reviewed for the current CIDR and signer list.

[x] Python, YAML, Bash, Terraform, OPA, and Conftest wired through 01 / 02.

[x] Image scan, SBOM, signature verification recorded for the demo tag.

[x] All Deployments ready after the latest 08 or 14.

[x] Governance dry-run path documented (09).

[x] Cloud KMS version 12 documented.

[x] Rollback / teardown rehearsed with 15.

Approval gate: Reviewer decision: [ ] Approve controlled implementation  [ ] Request changes  [ ] Reject.

Reviewer: ____________________  Date: ____________________  Evidence reference: ____________________

DO NOT implement anything until the plan is approved.

Phase 5: Implementation

Only after the plan is approved, generate:

Complete, production-ready code for all files

Configuration files

Documentation

Deployment instructions

Preserve fail-closed defaults. Do not enable controlled remediation without explicit approval.

Deployment sequence

chmod +x scripts/*.sh ./scripts/01-validate.sh ./scripts/03-adopt-retained-gcp.sh # after destroy / 409 on retained names terraform -chdir=terraform init terraform -chdir=terraform plan -out=agentic.tfplan terraform -chdir=terraform apply agentic.tfplan gcloud container clusters get-credentials vertex-agent-lab \ --zone us-central1-c \ --project class-6-5-tiqs ./scripts/04-build-images.sh ./scripts/05-install-falco.sh ./scripts/08-deploy.sh ./scripts/12-smoke-test-metrics.sh ./scripts/09-test-governance.sh ./scripts/10-test-pipeline.sh ./scripts/11-review-approval.sh approve analyst@example.com \ "Approved after validating the incident evidence and proposed target." CONFIRM_TEARDOWN=yes ./scripts/15-teardown.sh

Scripts print cyan section bars and timestamped INFO/OK/WARNING/ERROR/ACTION lines (COLOR_OUTPUT=auto|always|never).

Operational handoff

| Handoff item | Operational requirement |
| --- | --- |
| Owner | AI Platform / Cloud Security engineering |
| Primary runbook | docs/RUNBOOK.md |
| Runtime health | Probes, PodMonitoring, Cloud Monitoring, Pub/Sub backlog |
| Security evidence | Cloud Logging, BigQuery (impersonate evidence-admin), Firestore, release-evidence/ |
| Incident path | Agent logs, debug subscriptions, DLQ |
| Emergency stop | AUTOMATION_MODE and EXECUTION_MODE disabled; rotate MCP certs if needed |
| Change control | PR validation, signed release, reviewed digest deploy (14) |

Appendix A: Major component summary

| Component | Role |
| --- | --- |
| GKE + Workload Identity | Isolated workloads; no static cloud keys on nodes |
| Artifact Registry | Immutable v1 images and digest locks |
| Pub/Sub | Pipeline stages with retries and DLQ |
| Event Aggregator | Normalizes Falco, Trivy, Prowler, Logging, SCC |
| Observer / Correlation / IR Analyst | Validate, join, and Gemini-assist |
| Governance Agent + OPA | Deterministic authorization |
| Cloud KMS v12 + Approval Agent | Signed human approval |
| Remediation Agent | Independent PEP; mTLS client |
| MCP Gateway / Server | nginx mTLS + scoped Kubernetes tools |
| Reporting Agent | Incident reports; Slack/Jira off by default |
| Firestore | Correlation, approval, execution state |
| BigQuery | Durable evidence (evidence-admin OWNER) |
| Falco / Trivy / Prowler | Runtime, image, and cloud-posture findings |
| GitHub Actions / WIF | CI and keyless release |

Elevator speeches for DevSecOps and executive audiences are in Appendix E.

Appendix B: Complete Plan Mode prompt template

Copy this block, replace the request if needed, and paste it into chat. This is the direct-copy form from the 30 June 2026 template, adapted to this repository.

You are acting as Cursor AI in PLAN MODE. I need you to follow this workflow: ### PHASE 1: CLARIFICATION First, analyze my request and ask me clarifying questions about: - Project scope and requirements - Technologies and stack involved - Existing codebase and constraints - Specific goals and success criteria - Any blockers or dependencies ONLY ask questions - do NOT write any code yet. ### PHASE 2: RESEARCH After I answer your questions: - Review the information I've provided - Identify relevant files and components needed - Check for potential dependencies - Consider best practices and patterns ### PHASE 3: PLAN GENERATION Create a detailed implementation plan with: - File structure and organization - Step-by-step task checklist - Code references and specific components - Dependencies and installation steps - Potential issues and mitigation strategies - Testing strategy Structure the plan as a Markdown document with: 1. Overview/Summary 2. File Structure 3. Detailed Implementation Steps (with checkboxes) 4. Dependencies & Prerequisites 5. Potential Issues & Mitigations 6. Testing Strategy 7. Success Criteria 8. Next Steps In the plan, include: - Estimated time for implementation - Complexity rating (1-10) - Prerequisites checklist - Rollback strategy For enterprise projects, include: - Security considerations - Compliance requirements - Audit logging needs - Access control review When planning, consider: - Development environment - Staging environment - Production environment - Environment-specific variables ### PHASE 4: REVIEW Ask me to review the plan and provide feedback. ### PHASE 5: IMPLEMENTATION Only after I approve the plan, generate: - Complete, production-ready code for all files - Configuration files - Documentation - Deployment instructions DO NOT implement anything until the plan is approved. --- ### MY REQUEST [Describe your use case here] During PLAN MODE: 1. Focus on strategy and design, not implementation details 2. Ask specific, technical questions 3. Reference existing code patterns when relevant 4. Identify potential problems before they occur 5. Provide clear reasoning for each decision 6. Wait for approval before writing any code Let's begin with PHASE 1: CLARIFICATION.

This repository's filled request

MY REQUEST: Maintain the governed agentic security platform on GKE in class-6-5-tiqs. Preserve fail-closed defaults, numbered scripts 01–15, Terraform 01–26, KMS approval version 12, and the identity split between Gmail Owner, Workspace signer APPROVER_EMAIL, and evidence-admin. Do not enable controlled remediation without explicit approval.

Appendix C: How to use the template

Option 1: Direct copy (recommended)

Copy the entire template in Appendix B, replace [Describe your use case here] with the actual request, and paste it into the chat.

Option 2: Modular approach

For clarification only

Cursor AI - PLAN MODE: I need to implement [feature description]. Ask me clarifying questions first, then create a detailed implementation plan. No code until I approve the plan.

For plan only

Acting as Cursor AI in PLAN MODE, create a detailed implementation plan for [describe your use case]. Include file structure, step-by-step tasks, dependencies, and potential issues. Do NOT write any code yet.

For full workflow

Acting as Cursor AI in PLAN MODE, follow the complete workflow: 1. Ask clarifying questions. 2. Create an implementation plan. 3. Wait for my approval. 4. Generate the code. For this use case: [describe your use case].

Quick start commands

| Scenario | Prompt |
| --- | --- |
| New feature | Cursor AI - PLAN MODE: I need to implement [feature]. Ask clarifying questions first, then create a detailed implementation plan. No code until I approve the plan. |
| Bug fix | Cursor AI - PLAN MODE: I'm fixing [bug]. Ask about current behavior, root cause, and expected outcome. Then plan the fix approach. |
| Infrastructure | Cursor AI - PLAN MODE: I need to provision [GCP resources]. Ask about region, naming, security requirements, and existing resources. Then create a Terraform implementation plan. |
| Refactoring | Cursor AI - PLAN MODE: I need to refactor [component]. Ask about the current structure, pain points, and desired architecture. Then create a refactoring plan with step-by-step changes. |

Conditional planning

During PLAN MODE:

If requirements are clear, ask 3–5 clarifying questions and proceed to plan.

If requirements are vague, ask more detailed questions before planning.

Suggest alternative approaches if you see a better solution.

Reference common patterns or best practices.

Tips for better Plan Mode results

Be specific. Include file names, function names, and technical details.

Provide context. Share error logs, existing code, or architecture diagrams.

Set boundaries. Specify what is in and out of scope.

Indicate priority. Which parts are most important?

Mention constraints. Time, budget, or technical limitations.

Reference standards. Any class- or company-specific patterns or guidelines.

This template mimics Cursor AI Plan Mode by structuring the conversation into clear phases, forcing clarification before any code is written, creating detailed plans with checkboxes, requiring approval before implementation, and including best practices and edge cases.

Appendix D: Lab changes through 18 August 2026

Script numbering. Operator scripts are 01–15. CI calls 02-conftest-test.sh. Release calls 13 and 14. Teardown is 15-teardown.sh.

Shared UI. scripts/_ui.sh adds section separators and colors. Source it; do not execute it.

Terraform numbering. Files are 01-variables.tf through 25-outputs.tf. State addresses unchanged.

Cluster facts. Zone us-central1-c, e2-standard-4, Dataplane V2, image tag v1, KMS approval version 2.

Identity split. Gmail Owner for cluster/Terraform. Workspace APPROVER_EMAIL for signing and BQ impersonation. Dataset OWNER is only evidence-admin.

NetworkPolicy DNS. kube-dns, node-local-dns, ClusterIP 10.112.0.10/32, NodeLocal DNSCache 169.254.20.10/32.

Git Bash. tr -d '\r' on package lists; Unix bq with CLOUDSDK_PYTHON; never bq.cmd query.

kubectl cache. Unset impersonation before kubectl; delete %USERPROFILE%\.kube\gke_gcloud_auth_plugin_cache if needed.

Secrets. 06-create-demo-secret.sh leaves an existing postgres-credentials Secret unchanged.

Architecture docs. Diagrams match live namespaces. Falco is Helm namespace falco. MCP client is Remediation Agent only.

Plan Mode documents. This summary follows the 30 June 2026 prompt template: five phases, eight-part plan, time/security/environment extras, and a reusable prompt in Appendix B.

Appendix E: Real-world relevance and speaking notes

This appendix is the recruiter-facing close. The lab is a student portfolio, not a managed product. The patterns are the ones enterprises use when they want AI assistance without giving a model the keys to production.

Real-world relevance

Security operations already receive more alerts than analysts can investigate. Teams then face a second pressure: leadership wants AI to help, while risk, legal, and audit refuse to let a model change infrastructure on its own.

This platform maps to that problem:

| Enterprise pain | What this lab demonstrates |
| --- | --- |
| Alert volume | Falco, Trivy, Prowler, Cloud Logging, and SCC normalize into one Pub/Sub pipeline. |
| Duplicate and weak signals | Correlation Agent plus Firestore state before Gemini sees the incident. |
| Analyst time | IR Analyst uses Gemini 3.8 Flash to summarize and recommend only. |
| Untrusted AI actions | OPA decides DENY, NO_ACTION, PERMIT, or REQUIRE_APPROVAL. The model cannot authorize. |
| Sensitive change control | Cloud KMS version 12 binds a Workspace reviewer to an exact request hash and expiry. |
| Blast radius | Only app01 / broken-app is allowlisted. MCP RBAC is namespace-scoped. |
| Identity sprawl | Workload Identity and GitHub OIDC. No long-lived node keys or CI keys. |
| Audit and replay | Firestore idempotency, Cloud Logging, and BigQuery evidence owned by evidence-admin. |
| Supply chain | Trivy, Syft, Cosign, immutable digests, WIF release. |

Those controls are the same categories a regulated shop asks for: least privilege, deterministic policy, human-in-the-loop for high impact, cryptographic approval, network isolation, and durable evidence. The lab is small; the control model is not.

Enterprise application and compensation outlook

Where this work lands in a company

DevSecOps / Cloud Security. Policy as code, Kubernetes NetworkPolicy, Falco/Trivy, signed releases, evidence pipelines.

AI Platform / MLOps security. Agent identities, tool-server (MCP) boundaries, prompt-to-action isolation, fail-closed execution.

Platform Engineering. GKE, Workload Identity, HPA/PDB, GitHub Actions WIF, Artifact Registry.

Security architecture / GRC. Approval custody, org-policy IAM domains, BigQuery retention, reviewer separation.

A hiring manager can map the repo to a production conversation: "How do you let Gemini help an analyst without letting it restart a Deployment?" The answer is this design: analyze, authorize, approve, execute, evidence — five independent hops.

What would still be required before enterprise use

Organization-specific threat models and policies; private GKE; managed certificate rotation; formal key custody; performance and disaster-recovery testing; SLOs and on-call; independent penetration testing; cost and retention governance; production change management. Those gaps are documented in README.md Scope and limitations.

Compensation outlook (United States, 2026 market, not an offer)

Ranges below are public 2026 market bands for adjacent roles. Total compensation (base + bonus + equity) sits above base in large-tech and regulated finance. Location, clearance, and years of production ownership move the number more than a lab repo alone.

| Role this lab supports | Typical US base (2026) | Senior / staff total compensation | Why this repo is relevant |
| --- | --- | --- | --- |
| DevSecOps Engineer | $125,000–$185,000 | $185,000–$250,000+ | Kubernetes security, OPA, Falco/Trivy, IaC, CI signing |
| Cloud / Platform Security | $140,000–$195,000 | $200,000–$280,000 | GKE WI, NetworkPolicy, KMS approvals, evidence |
| AI Platform Engineer (security-minded) | $150,000–$210,000 | $220,000–$320,000 | Agent isolation, MCP mTLS, fail-closed tool use |
| Platform Engineer / SRE | $140,000–$190,000 | $190,000–$280,000 | Terraform, GKE, HPA/PDB, GitHub WIF |
| Security Architect (cloud/AI) | $170,000–$230,000 | $230,000–$340,000 | Control plane design, approval custody, audit |

Skills that currently carry a premium on DevSecOps and platform postings: Kubernetes security (CKS-shaped work), policy as code (OPA), container scanning, Terraform, and one production-shaped AI-application security story. This lab is that story if the demo is recorded: governance dry-run, signed approval, evidence query, teardown.

Sources for the bands: 2026 DevSecOps salary guides (KORE1, Neat Stack, and adjacent DevOps/platform benchmarks). Treat them as orientation, not a claim about any employer.

Thirty-second elevator speeches

DevSecOps perspective

I built a governed multi-agent security platform on GKE. Runtime, image, and cloud findings land on Pub/Sub. Agents correlate and Gemini helps the analyst, but Gemini never authorizes. OPA makes the decision, Cloud KMS signs human approval, Firestore blocks replay, and the only path to Kubernetes is an mTLS MCP gateway with namespace-scoped RBAC. Releases are scanned, SBOMed, and Cosign-signed over Workload Identity Federation. Fail-closed is the default: automation and Slack/Jira stay off until a reviewer says otherwise.

Executive leadership perspective

Security teams drown in alerts, and the business wants AI to help without creating a new outage or audit finding. This platform shows how to do both. AI shortens investigation. Policy, signed human approval, and a narrow execution boundary decide what actually changes. Every sensitive action leaves evidence in logs and BigQuery. We can demonstrate the full path — detect, decide, approve, act, prove it — and we can turn automation off instantly. The outcome is faster response with a control story a CISO, auditor, and board can accept.

Final review note

Use this document as the planning and review record. Use README.md for the recruiter-facing overview and docs/RUNBOOK.md for exact commands. The next technical milestone is a recorded fail-closed demo (governance, approval, evidence, teardown) and a reviewed decision before any controlled remediation.

Addendum: Live end-to-end verification (16 October 2026)

The lab was rebuilt from a clean teardown, exercised end to end on 16 October 2026 (UTC), and torn down again. Automated remediation stayed disabled throughout this first run, so the signed approval correctly ended in execution-blocked. A second run, covered next, exercised controlled remediation. Appendix D remains the record of changes through 18 August 2026.

Changes since 18 August 2026

- Toolchain. Images and CI run Python 3.14; Terraform 1.16.6, OPA 1.21.2, Trivy 0.76.0, Syft 1.54.1; kubectl v1.36.5 in the MCP image.

- IR Analyst model. gemini-3.8-flash in location global; Gemini 2.5 Flash retires on Vertex AI on 20 October 2026.

- Cluster stability. Ignoring node_config drift stops every apply from replacing the GKE cluster.

- KMS and teardown. Approval signing uses version 12; 15-teardown.sh now keeps the key ring and keys.

- Governed release. Build, scan, SBOM, and signing run in one job; a separate deploy job waits for the production reviewer.

Results

| Step | Result |
| --- | --- |
| 01-validate.sh | Passed 8/8: compile, pytest, YAML, bash -n, OPA, Terraform, Conftest |
| 03-adopt-retained-gcp.sh | Re-imported retained KMS keys; approval-signing version 12 ENABLED |
| terraform apply | 190 resources created; no cluster replacement on re-plan |
| 04-build-images.sh | 11 images built on Python 3.14 and pushed with tag v1 |
| 05-install-falco.sh | Falco DaemonSet ready on both nodes |
| 08-deploy.sh | All 12 Deployments ready |
| 09-test-governance.sh | REQUIRE_APPROVAL from OPA (automation mode is not controlled) |
| 11-review-approval.sh | KMS v12 signature verified; remediation execution-blocked (fail-closed) |
| 10-test-pipeline.sh | Incident report through all eight stages with a live Gemini analysis |
| 12-smoke-test-metrics.sh | Agent metrics exported |
| Governed Release 38852837302 | 11/11 images scanned, SBOMs generated, Cosign signed and verified |
| 15-teardown.sh | 188 resources destroyed; KMS key ring and version 12 retained |
| Not exercised | Release deploy=true / 14, and controlled remediation |

Open items: the kubectl release-gate exception expires 15 November 2026, and GitHub-hosted runners cannot reach the GKE control plane, so digest deploys run 14 locally from the release artifact.

Addendum: Controlled remediation run (16-17 October 2026)

A second full rebuild from teardown exercised the paths the first run left open. Both automation modes were set to controlled for one reviewed test, then returned to disabled and verified before teardown. The cluster finished the run on the signed release digests.

Results

| Step | Result |
| --- | --- |
| 03 + terraform apply | GitHub sign-in pool and KMS keys re-adopted; 188 added, 0 destroyed |
| Governed Release 38979523455 | Split workflow: release job passed; deploy job skipped, no approval prompt |
| 09-test-governance.sh | REQUIRE_APPROVAL from OPA; policy hash unchanged |
| Controlled mode | AUTOMATION_MODE and EXECUTION_MODE set to controlled for one test |
| 11-review-approval.sh | KMS v12 approval verified; remediation executed through the gateway |
| MCP Server | POST /tool/restart_deployment returned 200; broken-app restarted |
| BigQuery evidence | Queried as evidence-admin: APPROVE audit and executed remediation rows |
| Return to fail-closed | Both modes back to disabled and verified in the running pods |
| 14-deploy-release-images.sh | Lock checksum matched; 10 Deployments pinned to signed digests |
| 10-test-pipeline.sh | Report produced on signed images; Slack delivery sent (HTTP 200) |
| Trivy / Prowler jobs | Trivy (4 batches) and Prowler (22 batches) findings all accepted |
| 15-teardown.sh | 188 resources destroyed; KMS key ring and version 12 retained |
| Not exercised | Release deploy=true job, and a formal review before controlled mode |

Across the two runs every planned step has now been exercised live except the release workflow's in-cloud deploy job, which cannot reach the GKE control plane from GitHub-hosted runners.